Meeting 1- Feb 26, 2021-2:00 PM

Attendee:

1. Thomas Gatewood
2. Joshua Buckles
3. Junwei
4. Mario Cuaya
5. Thuy
6. Yulong Tang
7. Zachary Romero
8. Andrew Spurling

Pokemon stadium-the first level-battle

Focus on battle and can focus with little story-the last stretch of the journey.

The elite 4 and the champion, the final 5 battles and dialog for next battle/between each

Go to the first gym, capture a pokemon, use that for the battle.

Descriptive event in battle loop.

In general class, pokemon with the stat. with variable and simple commands, and subclass by type (fire, water…)

Create a whole game, then add side quest -(capturing pokemon)

OVERALL SCOPE-go to first gym

Goal-caught as many Pokemon as you could.

Group 1: Overworld

-Intro. Dialog

-Going to wild grass (choose to right trainer of wild pokemon)

-Pokecenter

-challenge the gym

-player menu (Pokemon, Pokedex. etc).

-Trainer battler

Group 2: Combat loop

-Run/Fight

Class 3: Pokemon

-Subclass: Type

Player class (w/menu)

-Money, items, current pokemon leading pokemon

-pokedex

**Project Management-Thomas Gatewood**

**Player class (2)**

**-Yulong**

**-Junwei**

**Pokemon Class (2)**

**-Andrew**

**-Mario**

**Battle loop (1)**

**-Thomas**

**Overworld- (3)**

* **Zach**
* **Joshua**
* **Thuy**

**-Meeting Monday @ 5:30 pm -March 1st, 2021 via Discord**

**-Team meeting 5 pm every Friday on Discord**

Document sharing: GitHub: <https://github.com/orgs/CSC17B-SPRING-2020/>

Meeting Notes: <https://docs.google.com/document/d/1wryDuT5llRsBF15tAsO8SKzc-wXOjYPK_GuxN_jwOiQ/edit?usp=sharing>

**Meeting Notes Overworld 03/03/2021:**

Attended by: Joshua, Zach, Thuy

* Intro Text Crawl:
  + Name Creation
  + Room
    - Computer
    - Stair transition
    - House
      * mom
* First Pokemon Selection
  + Either go to grass or to prof. Oaks house
  + Select pokemon
    - Bulbasaur, Charmander, Squirtle
    - Rival Enters
      * Choose rivals name
      * Rival picks the strong pokemon against your type
      * Rival starts fight
        + Stores outcome for next encounter
* General Direction:
  + Create environment before grass
    - Player house - Joshua
    - Town - Thuy
      * A few houses
      * Rival
      * Pond
    - Prof. Oak Scenario - Zach
      * Respawn
      * Healing
      * Choosing Starting Pokemon
      * Rival Chooses Starting Pokemon
        + Always opposite type
* Workload - Goals for Next Meeting 03/10/2021
  + Scene Description
  + Pseudo Code
  + Map of Scene - flowchart/logic
    - Bonus working code

3/12/2021 at 5:30 pm-Discord

* Review the flowcharts
* Went over goals for the next week:
* create Gantt charts for the weekly check up (Using agganty to create them)
* start coding on your section of the project. Make sure to do multiple versions
* submit the link for the Gantt chart on the check up assignment
* Creating Ganttly chart using AGantly.com

GitHub: [CSC17B-SPRING-2021/Pokemon: RPG Group (github.com)](https://github.com/CSC17B-SPRING-2021/Pokemon)

03/17/21 Josh and Zach Meeting 5:25 - 6:00 PM

* Extend the Pallet Town deadline
* Have working code by friday for meeting
* keep track of time we meet and how long we work on projects

03/28/21 Mario and Andrew Meeting 5:3pm - 7:20pm

* Experienced technical difficulties for first part of the meeting
* Created the damage multiplier function for each pokemon type
* ~150 lines of code added

WEEKLY PROGRESS REPORT **04/05/21 to 04/11/21**

1) RPG -- Pokemon

Group Leader: Thomas Gatewood

2) Time and Location of Meetings

Fridays at 5:30 in the discord

3) Members of Group

Overworld:

* **Zachary Romero:** [**zromero3@student.rccd.edu**](mailto:zromero3@student.rccd.edu) **& Zach1281#8510**
* **Joshua Buckles:** [**jaybuck87@gmail.com**](mailto:jaybuck87@gmail.com) **& JayBuck#8427**
  + Both worked on separate OOP versions of the code and creation of Route 1 to Viridian City, Then best parts were combined to make a complete OOP version of the game.

Combat Event: Thomas (Now mostly finished, will jump around to help others code)

Pokemon Class: Andrew, Mario

Both are working together on the main class and subclasses as they are essentially very similar.

Player Class: Junwei

4) Progress of Group - Gantt Chart

List each members responsibility/assignment

Show schedule and progress.

Number of lines of code completed during the week

Specific tasks accomplished during the week by each member.

**Overworld:**

**Working on pallet town, currently split up into starting house, pallet town, and prof. Oak’s house. Playing like a text adventure as a way to get ready for the GUI implementation. All battles are stand-ins at the moment. About 176 lines of code written for prof. Oak’s section. 137 lines written for starting house.**

**03/21/21-03/28/21:**

**Working on combining code together from both partners in Overworld section. This turned out to be quite successful and a good base for improvement. Next week will focus on object-orienting the combination of our code which will provide a nice base for our next two sections. Joshua and I have decided to do our own takes on how to object orient the code we’ve combined, and then also combine those ideas together for next week so we can then bounce ideas off of each other to hopefully make a better product. Lines written this week are totalling 447 between the both of us!!**

**03/29/21-04/04/21**

**After combining our code together, we separately worked on converting the code into OOP. After adapting the code for OOP we have the main function down to just 3 lines! As of this week we have 470 lines of code rewritten for this week. Going forward, we’re separately working on the grass section and Viridian City to be finalized for next week. Hopefully combining our stuff together and getting a final version for the game ready to go.**

**04/05/21 to 04/11/21**

**After working separately we combined our codes to create a fully OOP version of the game, Pokemon V5.2. This version has a total of 37 lines of code in the main.cpp with 3 separate classes and objects. Each class is organized to reflect sections of the game and contains the pertinent code for that section. The main file also contains a do while loop between classes, to enable the player to backtrack in the game. At this point the game is near its completion.**

**Hours:**

**Josh: around 4-5 hours**

**Zach: around 4-5 hours**

**Contact Info:**

**Zachary Romero:** [**zromero3@student.rccd.edu**](mailto:zromero3@student.rccd.edu) **& Zach1281#8510**

**Joshua Buckles:** [**jaybuck87@gmail.com**](mailto:jaybuck87@gmail.com) **& JayBuck#8427**

**Battle Loop:**

**The battle loop is mostly done, however since it relies a lot on other classes, I will wait to completely finish it until their work is more complete. For example, speed calculations would need the loop presented twice, one with the opponent first, then one with the player first. All that needs to be done there is to switch the order of the loop that already exists and then make the if statement to check speed. About 150 lines were written and revised. Will work on other parts of the project so that this may be achieved better.   
4/4/2021  
The battle loop is starting to be converted to work with the entire project rather than just within itself. Placeholders will be removed and replaced with the proper objects from other classes.**

**4/11/2021   
Started the integration of the Pokemon Class and the now called “CombatEvent” class. That will be the goal for the next two days, and multiple things have been added/changed to both classes including adding attack moves specific to each pokemon, damage resistances/weaknesses to each pokemon within the damage function, deciding which pokemon attacks first based on speed. About 300 lines were written and revised total.**

**Thomas Gatewood :** [**tgatewood2@student.rccd.edu**](mailto:tgatewood2@student.rccd.edu) **Discord: Ababyturtle99#0480**

**Pokemon Class:  
The classes for the pokemon have been mostly created, however there are plans to be slightly reworked so that one damage function overrides all. About 250 lines of code have been created. Edit 3/28/21: Damage multiplier function created for pokemon types, added about 150 lines of code. Edit 3/4/21: Finished creating a working version of the pokemon class. Edit 4/4/21: Mario and Andrew met Saturday 4/3 from 5:30pm - 7:30pm. We tried different methods for incorporating each pokemon into their pokemon type classes, but all attempts were unsuccessful. We will be planning new ways to implement this idea in the next few days.**

**Mario Cuaya:** [**mcuaya1@student.rccd.edu**](mailto:mcuaya1@student.rccd.edu) **Discord: 2Vladimirx#7163**

**Andrew Spurling:** [**andrewspurling777@gmail.com**](mailto:andrewspurling777@gmail.com) **Disord: Andrew Spurling#6217**

**Player Class:**

**Player class has proper direction for what needs to be done, what characteristics need to be added and how it will be used in the main program, despite there only being one player. 3/28/21: The base was created, one section for the player’s items to be stored, and the other to store the player’s active pokemon and pokemon within the PC which can be switched with the active ones. 4/4/2021: The player’s item inventory was written as a vector, so that it may continuously expand for how many items are necessary. The vector for the player’s active pokemon and inactive pokemon (those stored within the PC), has been written and the pokemon can be exchanged between the two. About 225 lines were written/revised total. 4/11/2021: Sort out the previous versions of the code. Comments were added to the final version.**

**Junwei Yan:** [**jyan6@student.rccd.edu**](mailto:jyan6@student.rccd.edu) **Discord: Repu1ser#6361**

5) Post Github Link and invite me to be a member.

<https://github.com/CSC17B-SPRING-2021/Pokemon>

Gantt Chart: You should have been invited to an Agantty group project, if not, please tell us so that we may fix it.

WEEKLY PROGRESS REPORT **05/07/21 to 05/13/21**

1) RPG -- Pokemon

Group Leader:

**Zachary Romero**

**Joshua Buckles**

**Mario Cuaya**

2) Time and Location of Meetings

Fridays at 5:30 in the discord

3) Members of Group

Overworld:

* **Zachary Romero:** [**zromero3@student.rccd.edu**](mailto:zromero3@student.rccd.edu) **& Zach1281#8510**
* **Joshua Buckles:** [**jaybuck87@gmail.com**](mailto:jaybuck87@gmail.com) **& JayBuck#8427**
  + Both worked on separate OOP versions of the code and creation of Route 1 to Viridian City, Then best parts were combined to make a complete OOP version of the game.

Combat Event: Thomas (Now mostly finished, will jump around to help others code)

Pokemon Class: Andrew, Mario

Both are working together on the main class and subclasses as they are essentially very similar.

Player Class: Junwei

4) Progress of Group - Gantt Chart

List each members responsibility/assignment

Show schedule and progress.

Number of lines of code completed during the week

Specific tasks accomplished during the week by each member.

**Overworld:**

**Working on pallet town, currently split up into starting house, pallet town, and prof. Oak’s house. Playing like a text adventure as a way to get ready for the GUI implementation. All battles are stand-ins at the moment. About 176 lines of code written for prof. Oak’s section. 137 lines written for starting house.**

**03/21/21-03/28/21:**

**Working on combining code together from both partners in Overworld section. This turned out to be quite successful and a good base for improvement. Next week will focus on object-orienting the combination of our code which will provide a nice base for our next two sections. Joshua and I have decided to do our own takes on how to object orient the code we’ve combined, and then also combine those ideas together for next week so we can then bounce ideas off of each other to hopefully make a better product. Lines written this week are totalling 447 between the both of us!!**

**03/29/21-04/04/21**

**After combining our code together, we separately worked on converting the code into OOP. After adapting the code for OOP we have the main function down to just 3 lines! As of this week we have 470 lines of code rewritten for this week. Going forward, we’re separately working on the grass section and Viridian City to be finalized for next week. Hopefully combining our stuff together and getting a final version for the game ready to go.**

**04/05/21 to 04/11/21**

**After working separately we combined our codes to create a fully OOP version of the game, Pokemon V5.2. This version has a total of 37 lines of code in the main.cpp with 3 separate classes and objects. Each class is organized to reflect sections of the game and contains the pertinent code for that section. The main file also contains a do while loop between classes, to enable the player to backtrack in the game. At this point the game is near its completion.**

**05/07/2021 to 5/13/2021**

**Major Events**

* **RPG Maker Demonstration**
* **Overworld team will continue working on the creating the world**
* **Merged all branches to main.**
* **Created separate work folders for each developer**
* **Created Main gamer folder**
* **Combined all Developers progress to main**
* **Tested Main**

**New Tasks**

* **Zack continue Viridian City finish interiors**
* **Josh continue to work on Pallet town NPCs and events**

**Hours:**

**Josh: around 4-5 hours**

**Zach: around 4-5 hours**

**Contact Info:**

**Zachary Romero:** [**zromero3@student.rccd.edu**](mailto:zromero3@student.rccd.edu) **& Zach1281#8510**

**Joshua Buckles:** [**jaybuck87@gmail.com**](mailto:jaybuck87@gmail.com) **& JayBuck#8427**

**Pokemon Class:  
The classes for the pokemon have been mostly created, however there are plans to be slightly reworked so that one damage function overrides all. About 250 lines of code have been created. Edit 3/28/21: Damage multiplier function created for pokemon types, added about 150 lines of code. Edit 3/4/21: Finished creating a working version of the pokemon class. Edit 4/4/21: Mario and Andrew met Saturday 4/3 from 5:30pm - 7:30pm. We tried different methods for incorporating each pokemon into their pokemon type classes, but all attempts were unsuccessful. We will be planning new ways to implement this idea in the next few days.**

**Mario Cuaya:** [**mcuaya1@student.rccd.edu**](mailto:mcuaya1@student.rccd.edu) **Discord: 2Vladimirx#7163**

**Andrew Spurling:** [**andrewspurling777@gmail.com**](mailto:andrewspurling777@gmail.com) **Disord: Andrew Spurling#6217**

**5/13/21**

**Andrew is no longer a part of the group so now it’s just Mario. I have now downloaded RPG Maker MV and will start the process of adding pokemon into the game and go from there. The meeting was spent trying to figure out how RPG Maker MV works and how to go about adding pokemon into the game. Hopefully I will be able to add pokemon by next meeting, that is the goal.**

**Player Class:**

**Player class has proper direction for what needs to be done, what characteristics need to be added and how it will be used in the main program, despite there only being one player. 3/28/21: The base was created, one section for the player’s items to be stored, and the other to store the player’s active pokemon and pokemon within the PC which can be switched with the active ones. 4/4/2021: The player’s item inventory was written as a vector, so that it may continuously expand for how many items are necessary. The vector for the player’s active pokemon and inactive pokemon (those stored within the PC), has been written and the pokemon can be exchanged between the two. About 225 lines were written/revised total. 4/11/2021: Sort out the previous versions of the code. Comments were added to the final version.**

**Junwei Yan:** [**jyan6@student.rccd.edu**](mailto:jyan6@student.rccd.edu) **Discord: Repu1ser#6361**

5) Post Github Link and invite me to be a member.

<https://github.com/CSC17B-SPRING-2021/Pokemon>

Gantt Chart: You should have been invited to an Agantty group project, if not, please tell us so that we may fix it.